EMERGENCY HOSPITAL QUEUE & APPOINTMENT OPTIMIZATION SYSTEM
SPRINT 1

| USER ID | SPRINT | USER STORY | STORY POINTS | PRIORITY | RISK |
| --- | --- | --- | --- | --- | --- |
| 1 | 1 | As a patient, I want to enter my personal and emergency information, so that the hospital can identify and assist me quickly. | 3 | MUST DO | LOW |
| 3 | 1 | As a patient, I want to select a department and doctor, so that I can book the appropriate appointment. | 3 | MUST DO | LOW |
| 8 | 1 | As a patient, I want to view my estimated waiting time, so that I know how long I may need to wait. | 3 | SHOULD DO | MODERATE |
| 12 | 1 | As a triage nurse, I want to record a patient's severity level, so that emergency cases can be prioritized appropriately. | 8 | MUST DO | HIGH |
| 15 | 1 | As a doctor, I want to see my appointments and emergency queue, so that I can manage my patients. | 5 | MUST DO | MODERATE |
| 20 | 1 | As a system administrator, I want to manage doctors, departments, and appointment slots, so that patients and doctors are not mismatched. | 5 | MUST DO | HIGH |

SPRINT 2

| USER ID | SPRINT | USER STORY | STORY POINTS | PRIORITY | RISK |
| --- | --- | --- | --- | --- | --- |
| 2 | 2 | As a patient, I want to book an appointment with a doctor, so that I can receive medical care at a suitable time. | 5 | MUST DO | MODERATE |
| 5 | 2 | As a patient, I want to receive an appointment confirmation, so that I know my appointment was successfully booked. | 2 | MUST DO | LOW |
| 6 | 2 | As a patient, I want to check my position in the emergency queue, so that I know when I may be attended. | 5 | MUST DO | HIGH |
| 13 | 2 | As a triage nurse, I want the application to assign queue priority based on severity, so that critical patients are handled first. | 8 | MUST DO | HIGH |
| 16 | 2 | As a doctor, I want to call the next appropriate patient, so that consultation can proceed efficiently. | 5 | MUST DO | HIGH |
| 21 | 2 | As a system administrator, I want to monitor emergency waiting times, so that I can identify overloaded services. | 5 | SHOULD DO | MODERATE |

SPRINT 3

| USER ID | SPRINT | USER STORY | STORY POINTS | PRIORITY | RISK |
| --- | --- | --- | --- | --- | --- |
| 4 | 3 | As a patient, I want to cancel or reschedule an appointment, so that I can manage changes to my appointment. | 3 | SHOULD DO | LOW |
| 7 | 3 | As a patient, I want the application to notify me when my turn is approaching, so that I can be ready for consultation. | 5 | SHOULD DO | MODERATE |
| 17 | 3 | As a doctor, I want to mark an appointment as completed, so that the patient's visit status is updated. | 2 | MUST DO | LOW |
| 22 | 3 | As a system administrator, I want to view daily appointment and emergency patient counts, so that I can monitor hospital workload. | 3 | SHOULD DO | LOW |
| 23 | 3 | As a system administrator, I want role-based access, so that patients, nurses, doctors, and administrators access appropriate functions. | 8 | MUST DO | HIGH |
| 19 | 3 | As a system administrator, I want to view queue information, so that I can identify delays in emergency services and flag them. | 5 | SHOULD DO | MODERATE |

SPRINT 4

| USER ID | SPRINT | USER STORY | STORY POINTS | PRIORITY | RISK |
| --- | --- | --- | --- | --- | --- |
| 9 | 3 | As a patient, I want to view my appointment and queue history, so that I can track my hospital visits. | 2 | COULD DO | LOW |
| 10 | 3 | As a patient, I want to enter my symptoms during registration, so that the medical staff can understand my initial condition. | 5 | MUST DO | HIGH |
| 11 | 3 | As a patient, I want to receive notifications about appointment changes or delays, so that I am informed about my visit. | 3 | COULD DO | MODERATE |
| 18 | 3 | As a doctor, I want to record consultation information, so that the patient's visit details are maintained. | 3 | SHOULD DO | MODERATE |
| 14 | 3 | As a triage nurse, I want to update a patient's queue status, so that the emergency queue remains accurate. | 5 | MUST DO | MODERATE |
| 24 | 3 | As a hospital administrator, I want to view reports on appointment use and emergency queue performance, so that hospital operations can be monitored. | 5 | COULD DO | MODERATE |